ZAVA CORP

RFP Response

Northwind Traders — Enterprise AI Content Platform

RFP Reference: NWT-2025-AI-0078

Submitted: February 28, 2025

Prepared by: Zava Corp, Enterprise Solutions Division

# 1. Executive Summary

Zava Corp is pleased to submit this proposal in response to Northwind Traders' Request for Proposal for an Enterprise AI Content Platform (RFP ref: NWT-2025-AI-0078). We propose a comprehensive 3-phase implementation leveraging the Zava Enterprise AI Platform to transform Northwind's content management capabilities across its 12,000-person global organization.

Our proposed solution addresses all 23 requirements specified in the RFP, with particular strength in AI-powered content classification (Requirement 4.2), multi-language support across Northwind's 8 operating regions (Requirement 4.7), and integration with Northwind's existing SAP S/4HANA and Microsoft 365 environments (Requirements 4.12-4.14).

# 2. Proposed Implementation Approach

## Phase 1: Discovery & Design (4 weeks)

Content audit of Northwind's existing 2.3M documents across SharePoint, file shares, and SAP DMS. Stakeholder workshops with 6 business units to map content workflows and classification requirements. Architecture design for hybrid cloud deployment (Azure West US 2 + Northwind's Frankfurt data center for EU content).

## Phase 2: Build & Configure (12 weeks)

Core platform deployment and configuration. Migration of 2.3M documents with metadata preservation. Custom AI model training on Northwind's product taxonomy (8,400 SKUs) and regulatory document types. Integration development: SAP S/4HANA (bidirectional), Microsoft 365 (native), and Northwind's custom logistics portal (REST API).

Phase 2 build timeline of 12 weeks assumes Northwind provides API access to legacy systems within the first 2 weeks of the phase. Delays in access provisioning will impact the overall timeline proportionally.

## Phase 3: Scale & Optimize (8 weeks)

Phased rollout across 12,000 users in 3 waves (pilot 500 → regional 3,000 → global 12,000). Performance tuning based on real usage patterns. Knowledge transfer to Northwind's internal IT team (40 hours of admin training). Hypercare support for 4 weeks post-global launch.

# 3. Investment Summary

| Component | One-Time | Annual Recurring |
| --- | --- | --- |
| Platform License (12,000 users) | — | $864,000 |
| Implementation Services (Phases 1-3) | $680,000 | — |
| Custom Integration Development | $320,000 | — |
| Managed Support (Year 1) | — | $172,800 |
| Training & Enablement | $85,000 | — |
| Total First Year | $1,085,000 | $765,000 (prorated) |
| Total Project Investment | $1,850,000 |  |

# 4. Service Level Commitments

Zava commits to the following SLAs for the Northwind deployment: Platform availability of 99.95% measured monthly (exceeding the 99.9% requirement in Section 5.1 of the RFP). Incident response times: P1 Critical within 15 minutes, P2 High within 1 hour, P3 Medium within 4 hours, P4 Low within 1 business day.

# 5. Compliance & Certifications

Zava Corp maintains the following active compliance certifications relevant to Northwind's requirements: SOC 2 Type II (most recent audit: November 2024, Ernst & Young), ISO 27001:2022 (certified, BSI Group), FedRAMP Moderate (authorized, relevant for Northwind's U.S. Government supply chain business), GDPR compliant (EU data processing addendum available), and PCI DSS Level 1 (for Northwind's payment-adjacent document workflows).

# 6. Proposed Team

Zava will assign 14 named team members to the Northwind engagement:

| Name | Role | Allocation |
| --- | --- | --- |
| Sarah Kim | Engagement Lead | 100% |
| Raj Patel | Solution Architect | 100% |
| Ana Martinez | AI/ML Engineer Lead | 100% |
| Tom Nakamura | Integration Lead | 80% |
| + 10 additional team members | Engineers, QA, Training | Varies |

# 7. References

Zava is prepared to provide references from 3 comparable enterprise deployments upon request, including a Fortune 100 retail company (18,000 users), a global financial services firm (9,500 users), and a U.S. federal agency (FedRAMP deployment, 6,000 users).