# Q4 Product Priorities

Owner: Priya Nair, VP Product | Date: October 1, 2025 | Status: Approved

Audience: Engineering, Design, Customer Success, Sales Engineering

The following three priorities govern all product investment decisions in Q4 2025. Any work not aligned to one of these three priorities requires VP approval before starting.

## Priority 1: Platform Stability and Performance

Owner: Marcus Webb, Engineering Lead

Objective: Reduce Priority 1 (P1) production incidents by 40% compared to Q3 2025 baseline.

Context: Q3 saw 14 P1 incidents, up from 9 in Q2. Root cause analysis identified three systemic issues: database connection pool exhaustion under load, a memory leak in the document processing worker, and insufficient rate limiting on the public API. Customer satisfaction scores for reliability dropped to 3.8/5, the lowest since Q2 2023.

Success Metrics:

- P1 incidents in Q4: target <= 8 (40% reduction from Q3 baseline of 14)

- Mean time to resolution (MTTR): target < 45 minutes (Q3 actual: 72 minutes)

- API error rate: target < 0.1% (Q3 actual: 0.4%)

- Customer reliability NPS question score: target 4.2/5

Dependencies: Requires dedicated on-call rotation for the full quarter. Database team must complete connection pool redesign by October 15.

## Priority 2: Enterprise Expansion

Owner: Lisa Huang, Product Manager — Enterprise

Objective: Launch SSO (Single Sign-On) and audit logging capabilities for the Enterprise tier by November 15, 2025. These are the top two missing features blocking 8 enterprise deals currently in legal review.

Context: In Q3, 8 enterprise prospects (combined ACV $1.4M) stalled or were lost because Contoso lacked SAML/OIDC SSO integration and an immutable audit log meeting SOC 2 Type II requirements. Competitors Fabrikam and Northwind both offer these features. Delivering them in Q4 directly unblocks the enterprise sales pipeline.

Success Metrics:

- SSO (SAML 2.0 and OIDC) GA release: by November 15

- Audit log (immutable, 12-month retention, exportable): GA by November 15

- At least 4 of the 8 stalled enterprise deals re-engaged within 2 weeks of GA

- Zero SSO-related P1 incidents in the first 30 days post-launch

Dependencies: Legal must approve data retention policy for audit logs by October 10. Security team must complete threat model review for SSO implementation by October 20.

## Priority 3: Mobile-First Redesign

Owner: Angela Morales, Product Manager — Growth

Objective: Ship the new mobile application (iOS and Android) by November 30, 2025. The redesign replaces the current mobile web experience with a native app featuring offline mode, push notifications, and a streamlined task completion flow.

Context: 38% of Contoso users access the product on mobile, but mobile session duration is 4.2 minutes versus 22 minutes on desktop — a signal of poor mobile UX. The current mobile web app has a 2.1-star rating on the App Store (47 reviews). Three enterprise customers have cited mobile experience in their renewal risk notes.

Success Metrics:

- iOS and Android apps shipped to stores by November 30

- App Store rating >= 4.0 within 30 days of launch (target 500 reviews)

- Mobile DAU/MAU ratio improvement: from current 18% to target 30% by December 31

- Mobile task completion rate: target 72% (current: 41%)

Dependencies: Design system components for mobile must be finalized by October 8. App Store developer accounts must be provisioned by October 1 (IT action item).