# Team Retrospective — January 2025

Date: January 14, 2025

Attendees: Sarah Chen, Marcus Webb, Priya Nair, Tom Okafor, Lisa Huang

## Q4 2024 Review

The team reviewed Q4 performance against OKRs. Overall delivery was 87% of committed items. Three initiatives slipped to Q1 due to resourcing constraints and a late dependency from the platform team. Customer satisfaction scores averaged 4.3/5, up from 4.1 in Q3.

## Action Items

The following three action items were agreed by the full team:

Action Item 1: Hire 2 senior engineers by end of February 2025. Owner: Sarah Chen (Engineering Manager). The team is understaffed for the Q2 roadmap commitments. JDs to be posted by January 21.

Action Item 2: Move daily standup from 9:00 AM to 10:00 AM Pacific effective January 20, 2025. Owner: Marcus Webb (Scrum Master). Reason: two team members joining from London timezone, existing 9 AM slot is too early for productive participation.

Action Item 3: Deliver Q2 roadmap draft to stakeholders by February 15, 2025. Owner: Priya Nair (Product Manager). Must include capacity planning given new hire timeline. Review session with leadership scheduled for February 18.

## Other Discussion

Tom Okafor raised concerns about technical debt in the billing module. Team agreed to allocate 20% of Q1 sprint capacity to debt reduction. Lisa Huang to track progress in the engineering health dashboard.

Next retrospective: February 11, 2025 at 2:00 PM Pacific.