# Q4 Budget Request

Submitted by: Tom Okafor, VP Engineering | Date: October 3, 2025

Reviewed by: Finance BP Angela Morales | Status: Pending CFO Approval

## Summary

Q4 engineering spend is projected to exceed the approved budget by $300,000. This document explains the drivers of the $300K budget overage, provides a category-level breakdown, and proposes three mitigation options for CFO review. Approval is required by October 10, 2025 to avoid halting vendor payments.

## Budget Overview

Approved Q4 budget:       $2,100,000

Projected Q4 spend:       $2,400,000

Variance (overage):         $300,000

Overage as % of budget:       14.3%

## Root Cause Analysis

The $300,000 budget overage has two primary drivers:

Driver 1 — Unplanned Infrastructure Costs ($185,000)

In August, a traffic spike caused by a viral social post drove 8x normal API volume for 11 days. Auto-scaling incurred $95,000 in unbudgeted Azure compute charges. Additionally, the database migration to Azure SQL Hyperscale (approved in Q3) required $90,000 more in data transfer and migration tooling than the original estimate.

Driver 2 — Two Emergency Hires ($115,000)

Following the P1 incident spike in Q3 (14 incidents), executive leadership approved two out-of-cycle engineering hires: a Site Reliability Engineer and a Senior Database Engineer. These hires were not in the original Q4 headcount plan. Prorated Q4 cost including salary, benefits, and equipment: $115,000.

## Spend Breakdown by Category

Headcount (incl. 2 emergency hires):  $1,650,000  (approved: $1,535,000, over by $115,000)

Cloud Infrastructure (Azure):           $480,000  (approved: $295,000, over by $185,000)

Software Licenses:                       $145,000  (approved: $145,000, on budget)

Contractors / Professional Services:     $100,000  (approved: $100,000, on budget)

Travel and T&E:                           $25,000  (approved: $25,000, on budget)

TOTAL PROJECTED:                       $2,400,000  (approved: $2,100,000, over by $300,000)

## Mitigation Options

Option A — Approve full $300K overage (recommended): Prevents disruption to Q4 roadmap delivery. The two emergency hires directly address the P1 incident problem that is the top engineering priority for Q4.

Option B — Partial approval of $185K infrastructure overage only: Would require deferring one emergency hire start date to Q1 2026. Risk: reduced capacity to hit the 40% P1 reduction target.

Option C — No approval: Would require freezing contractor payments and delaying one hire. Estimated impact: $420K in missed Q4 revenue from delayed enterprise features. Not recommended.

## Recommendation

Finance and Engineering jointly recommend Option A: approve the full $300K overage. The risk of not approving exceeds the overage amount given the enterprise pipeline dependency on Q4 feature delivery. Updated FY2026 budget planning will incorporate a 10% infrastructure contingency reserve to prevent recurrence.