# Zava Cloud Migration Proposal

Prepared for: Contoso Ltd. | Date: September 2024 | Proposal Reference: ZVA-2024-CM-017

Prepared by: Zava Enterprise Solutions | Account Executive: Marcus Webb

Zava is pleased to present this proposal for a comprehensive cloud migration engagement for Contoso Ltd. This proposal covers Zava's proven migration methodology, delivery timeline, risk management approach, and commercial model.

## Migration Methodology: The Zava 6-Phase Approach

Zava's enterprise cloud migration methodology has been refined across more than 80 migration engagements over six years. The 6-phase approach is designed to minimize business disruption while ensuring complete migration of workloads to Azure.

Phase 1 — Discovery & Assessment (Weeks 1-2): Automated discovery of on-premises workloads using Azure Migrate. Dependency mapping, right-sizing analysis, and identification of lift-and-shift vs. re-platforming candidates.

Phase 2 — Foundation (Weeks 2-4): Azure Landing Zone deployment, identity and access management configuration, network topology design, and governance baseline establishment.

Phase 3 — Pilot Migration (Weeks 4-6): Migration of 2-3 non-critical workloads to validate tooling, runbooks, and rollback procedures before the main migration wave.

Phase 4 — Wave Migration (Weeks 6-12): Batch migration of production workloads, prioritized by business criticality. Each wave includes pre-migration testing, migration execution, validation, and cutover. Typical wave size: 15-25 workloads.

Phase 5 — Optimization (Weeks 12-14): Azure Advisor recommendations implementation, reserved instance purchasing, autoscaling configuration, and cost governance baseline.

Phase 6 — Handover (Weeks 14-16): Operational runbook delivery, team enablement sessions, 30-day hypercare support, and project closure.

Typical total engagement duration: 12-16 weeks depending on workload complexity and volume.

## Azure Partnership & Certifications

Zava holds Azure Expert MSP designation — the highest tier of Microsoft's Managed Service Provider program. Our team includes 47 Azure-certified engineers, including 12 Azure Solutions Architects (Expert level). Zava is a Microsoft Inner Circle partner for Azure migration and modernization.

## Uptime SLAs and Production Commitments

Zava provides a 99.95% uptime SLA for all Azure-hosted workloads under our managed service agreement. This is backed by our 24/7 Network Operations Center and guaranteed via contract. SLA credits are applied automatically for any breach — no ticket required.

Measurement: Uptime is calculated monthly excluding scheduled maintenance windows (maximum 2 hours per month, always outside business hours).

## Client Reference: Woodgrove Bank

In Q1 2024, Zava completed a 14-week cloud migration for Woodgrove Bank, migrating 230 workloads — including two Tier 1 core banking systems — with zero unplanned outages during cutover. Woodgrove Bank's CTO, Amelia Chen, is available as a reference. Contact your Zava account executive to arrange an introduction.

Key outcomes: 31% reduction in infrastructure operating cost in the first six months, improvement in P99 API latency from 480ms to 190ms, and full SOC 2 Type II compliance achieved within 60 days of migration completion.

## Pricing Model

Migration engagements are priced on a fixed-fee basis based on workload count and complexity tier. Managed services post-migration are priced on a per-workload monthly basis. Detailed pricing is provided in the accompanying Commercial Appendix.

Zava does not charge for overruns caused by scope that was fully documented in the Discovery phase. Any scope changes requested after Discovery completion are handled via a formal change request process.